# RETURN — Combined Team Q&A (v2): Decisions We Owe Each Other

Synthesized from all working docs, every one treated as canonical. New since v1: the 6/18 four-person team huddle — the only artifact with all four of us, and it postdates the design docs. It changes several answers and one of my earlier conclusions (see §0).

Team: Aaryan, Derek, Nisa, Selin. The Nisa/Selin "no position on record" gap from v1 is now largely closed — both shaped the 6/18 meeting. Where input is still genuinely missing, it's marked [GAP].

Source chronology (this matters — later supersedes earlier):

- 6/14 — Aaryan + Derek 1:1 huddle (transcript.md, slack_summary…md, and the now-duplicated team_transcript.md). Product = journal/situation-in principles tracker.

- 6/16 — Design Doc v0.docx (Aaryan), design-doc.docx (Derek), unified-design-doc-v2.docx. Still journal/situation-in.

- 6/18 — four-person team huddle (team_trasncript_2.md). Pivot to location-based time capsules + photos + nostalgia, hybrid passive/intentional. This is the real team consensus.

- 6/20 (today) — RETURN-architecture.pdf. Engineering elaboration of the 6/18 direction.

## 0. Read this first — including a correction

The hackathon is now. Today is Saturday, June 20; Cal Hacks is Jun 20–21. The 6/18 meeting explicitly chose no further pre-hackathon meetings — everything is resolved offline via Slack or in the 30–40 min whiteboard at the start. So the questions below are Hour-0 whiteboard material, not a backlog.

Correction to v1. In the first version I called RETURN's photo + location direction "a pivot nothing in the record supports." With the 6/18 transcript, that's wrong and I'm retracting it. On 6/18 the whole team converged on location-tagged time capsules with photos — Nisa even named location-locking as the key differentiator. RETURN is downstream of team consensus, not a rogue doc. What's still true: RETURN reframes that consensus in specific ways and fakes the very feature the team called the differentiator (see Q1–Q2).

The pattern in how we split (named once). Aaryan consistently takes the automate/maximize side; Derek consistently takes the intentional/control side. On 6/18 this surfaced as passive ingestion (Aaryan) vs. intentional capsule creation (Derek) — and for once it resolved cleanly into a hybrid (passive backend, intentional frontend). That's the template for resolving the rest: name whose instinct each fork serves, then split backend/frontend or floor/ceiling.

Quick read on all four (grounded in the 6/18 record, one meeting's worth):

- Aaryan — backend/automation and vision: principle graph from multi-source data, passive ingestion, snapshot-graph "talk to past you," and the sharp self-critique ("are we just Apple Journal with principles?").

- Derek — meaning and user control: "talk to past versions of yourself," intentional input over passive capture, principle graph as the discovery engine, mood heatmaps.

- Nisa — product differentiation and shippability: location-locking as the differentiator, iMessages miss emotional context (need photos + mood), web-app-on-mobile now / native iOS later.

- Selin — user experience and wellbeing: the interactive "describe your stress → surface how you handled it before" framing, and the only person flagging a wellbeing risk (unhealthy nostalgia / repeating the past instead of growing).

## 1. The central product question now

The team agreed on time capsules (intentional, location-tagged, photos + notes, locked until you physically return). RETURN keeps a "capsule UI" but its 24h plan marks the geofenced unlock as FAKE ("an 'I'm back' button") and frames the whole thing as "photo in → reconstruct a moment," which is retrieval-first, not intentional-creation-first.

So the agreed differentiator and the built demo don't fully line up.

Q1. Is the hero interaction intentional capsule creation that locks until return (6/18 consensus) or photo-in reconstruction (RETURN)?

- On record: 6/18 team converged on intentional, location-locked capsules; Nisa called location-locking the differentiator. RETURN's headline, worked trace, and BUILD list are reconstruction-first.

- Current answer: close but not the same; unreconciled in writing. Decide which one opens the 4-minute pitch.

- To close: pick the demo's first beat in Hour 0.

Q2. If we're faking the geofenced unlock, does the differentiator survive?

- On record: location-locking = Nisa's stated key differentiator; RETURN marks geofence/place-clustering FAKE for 24h.

- Current answer: a button-triggered "I'm back" demo is a legitimate fake — but only if the experience of sealing/returning is shown and the pitch doesn't claim live GPS geofencing.

- To close: confirm the demo shows the lock/unlock UX, and agree on honest pitch wording about what's real.

Q3. "Apple Journal with principles" — what's the defensible unique value?

- On record: Aaryan raised the risk directly; Nisa answered "location-locking"; Derek answered "the backend principle graph surfaces patterns you couldn't find yourself."

- Current answer: two candidate differentiators on the table (location-locked revisitation vs. the principle-graph discovery engine). Not yet a single sentence.

- To close: write the one-line "why this isn't Apple Journal" the team will say to judges.

## 2. Product & scope

Q4. Passive vs. intentional data collection.

- On record: Aaryan — automatic ingestion (photos, messages, LLM exports). Derek — intentional input feels more meaningful and gives control.

- Current answer: RESOLVED — hybrid. Backend passively ingests to build principles; frontend interaction is intentional capsule creation + optional journaling. Clean resolution; don't reopen.

Q5. What surfaces to the user vs. stays backend?

- On record: Aaryan — principles are the only frontend-facing concept; semantic/episodic memory stays backend. Reflection is conversational, not recommendations ("Do you remember when X?") to preserve agency.

- Current answer: largely settled. One tension to resolve → Q12 (Derek's "recommend a capsule when the user needs emotional support" is a recommendation, which cuts against "ask, don't recommend").

Q6. Modality / data sources for v1.

- On record: photos + location + optional text to start, expand if time (Aaryan: photo ingestion adds complexity). Nisa: need explicit mood input. Nostalgia "sensory layering" floated: timestamps, weather, music (Spotify), voice notes.

- Current answer: core set agreed (photo + location + text + mood). Weather/Spotify/voice are unscoped extras.

- To close: explicitly bucket weather/Spotify/voice as ceiling-only so they don't creep into the floor.

Q7. Platform.

- On record: Nisa — web app on mobile as the prototype; defer native iOS to post-hackathon.

- Current answer: settled.

Q8. Project name.

- "RETURN" is still a working title. Five-minute decision.

## 3. Architecture & engineering

Q9. Memory engine: Hindsight vs. Redis-native vs. both.

- On record: Aaryan — Hindsight (four networks; principles live in "Opinions"). Derek — Redis-native, more controllable. 6/18 deferred this to offline/whiteboard. RETURN lists both with no boundary.

- Current answer: still open. One system or two? If two, write the one-line split (Hindsight = networks/principle graph; Redis = abstraction vector index) and confirm it's not redundant.

- To close: decide at the whiteboard. Half of the go/no-go gate (Q19).

Q10. Local vs. remote inference.

- On record: Aaryan — local (Gemma) as a trust differentiator. Derek — remote critic, pragmatic. Not discussed 6/18.

- Current answer: RETURN resolves it remote for the 24h build ("sell the privacy boundary as design intent"), local as north-star only.

- To close: confirm local is formally deferred, then fix the honesty problem this creates → Q14.

Q11. Principle-graph schema & "talk to past you."

- On record: Derek owned the schema. Aaryan proposed snapshotting the principle graph at each capsule creation so you can talk to a past self with that historical context. RETURN supplies a concrete schema (HDBSCAN nodes; alignment/contradiction edges via NLI; edge weight = evidence × critic confidence) and a temporal-cutoff persona.

- Current answer: a schema and a mechanism exist; whether Derek ratified RETURN's specific version isn't on record.

- To close: Derek confirms or amends RETURN's schema; confirm the snapshot-at-capsule mechanic is how "talk to past you" is fed.

Q12. Mood heatmaps & "recommend a capsule for emotional support."

- On record: Derek proposed AI mood heatmaps (location ↔ happy/stress) and recommending capsules when the user needs support.

- Current answer: net-new, partly in tension with Aaryan's "ask, don't recommend" and with the absence of crisis handling (Q13). Recommending nostalgia to someone in distress is exactly the risky path Selin flagged.

- To close: decide if heatmaps are in scope, and gate any "support" recommendation behind Q13.

## 4. Safety, wellbeing, trust

Q13. Crisis detection — still unowned.

- On record: an open question in every design doc; RETURN doesn't mention it (verified: zero mentions of crisis/distress/self-harm). 6/18 didn't assign it.

- Current answer: still the most serious gap. The app now explicitly invites people to revisit emotionally charged places/moments and Derek wants it to act "when the user needs emotional support" — with no tripwire behind it.

- To close: name an owner and a v1 (even a keyword/classifier that halts and redirects). Non-negotiable before running on anyone's real data.

Q14. Is the privacy framing honest if the demo runs remote?

- On record: RETURN sells "local-first / data stays home" while running Claude remote for 24h.

- Current answer: abstraction-only egress is a real mitigation, but the wording can overclaim.

- To close: agree the exact phrasing ("local-first architecture, abstraction-only egress, remote inference in this build").

Q15. Unhealthy nostalgia (Selin's concern).

- On record: Selin — the app could encourage unhealthy nostalgia / repeating the past instead of growth. Aaryan — principles extract values, enabling new experiences aligned with them.

- Current answer: a real design counter exists (principles, not raw replay) but it's a claim, not a mechanic. This is adjacent to but not the same as crisis detection.

- To close: give Selin ownership of one concrete wellbeing guardrail (e.g., the reflection ends on a forward-looking question, never "go back to how it was").

## 5. Demo & execution

Q16. Roles — still unassigned.

- On record: 6/18 deferred "detailed tech stack and component breakdown" to the start-of-hackathon whiteboard. No one owns backend/ML/frontend/pitch yet.

- Current answer: undefined for all four — the only true remaining [GAP], and it blocks RETURN's hour-by-hour timeline.

- To close: assign at the whiteboard, Hour 0–1.

Q17. Demo subject: whose data, which capsule/thread/photo?

- On record: open. The team plans to use the hackathon itself as real-time demo data.

- Current answer: undecided. RETURN assumes "one person's data, one rich thread, pre-curated before Saturday."

- To close: name the person and the capsule now.

Q18. Ratify RETURN's BUILD / FAKE / CUT line.

- On record (RETURN's proposal): BUILD abstraction, storyline + citations, 5–7-node principle graph, retrieve + 1 critic, capsule UI, talk-to-past-you (light). FAKE place clustering, geofence. CUT entity resolution, local Gemma, full multi-source ingestion, consolidation/flywheel ("vision, not v1").

- Current answer: one doc's proposal, not a team vote. Note it FAKEs Nisa's differentiator (location) and CUTs Aaryan's flywheel.

- To close: thumbs-up/down as a team; confirm Nisa accepts faking location and Aaryan accepts cutting the flywheel.

Q19. THE GATE — have abstractions been validated on real data?

- On record: Aaryan's pre-event task (run extraction on real iMessage/Instagram; test Gemma). Status not recorded. RETURN: "if abstractions are noisy, the day gets spent debugging the floor."

- Current answer: unknown, and it determines viability.

- To close: yes/no with evidence in Hour 0. If no, build it before any UI.

Q20. Logistics — mostly handled.

- On record (settled): Nisa arrives ~9:30am Sat; Derek ~10am; Aaryan has hotel + possible crash space. 2-hour check-in cadence during the build. Budget fine (<$50 API; Cursor Pro; $2,000 Grok credits; sponsor APIs). Derek sends ETA ~1hr before arrival.

## 6. Already settled — do not relitigate

- Hybrid passive/intentional model (Q4) — backend ingests, frontend is intentional capsules.

- Single-player only; social layer out of scope (all docs).

- Definition of done: at least one non-obvious, grounded insight per person from their own data (all docs).

- Principles are the flagship, frontend-facing concept; conversational reflection over recommendations.

- Pipeline vocabulary: Utterance → Episode → Abstraction → Cluster → Connection (→ principle graph). Adaptive per-conversation temporal windowing.

- Build order: extraction → clustering → critic → connections → elicitation. Extraction is the floor and the top risk.

- Platform = web on mobile, iOS later (Q7). Entity resolution deferred. Output-style mirroring out of scope for v1.

- No more pre-hackathon meetings; resolve offline + at the start whiteboard. 2-hour check-ins.

## 7. Differences matrix (the straight version)

| Decision | Aaryan | Derek | Nisa | Selin | Status |
| --- | --- | --- | --- | --- | --- |
| Hero interaction | backend principle graph + reconstruction | intentional capsules; talk to past self | location-locked capsules (the differentiator) | describe-stress → surface past situation | Open (Q1) |
| Passive vs intentional | passive/automatic ingest | intentional input, more control | photos + mood needed for emotion | — | Resolved: hybrid |
| What's user-facing | principles only | principle-graph discovery | location-lock UX | agency-preserving UX | Settled |
| Place/location | data source | contextual surfacing | key differentiator | — | Core, but FAKEd in 24h (Q2) |
| Memory engine | Hindsight | Redis-native | — | — | Open (Q9, gate) |
| Local vs remote | local (Gemma) | remote pragmatic | — | — | Remote for 24h |
| Recommend vs ask | ask, don't recommend | recommend capsules for support | — | wary of nostalgia loops | Tension (Q12/Q15) |
| Flywheel | the crux | (not opposed) | — | — | CUT in 24h — confirm |
| Wellbeing risk | values → new experiences | — | — | raised it | Needs an owner (Q15) |
| Crisis detection | open | open | — | adjacent concern | Unowned (Q13) |
| Roles | — | — | — | — | Unassigned (Q16) |

## 8. Decide at the Hour-0 whiteboard (ordered)

- Q19 — confirm abstractions work on real data. If not, build that first. (gate)

- Q9 — Hindsight vs Redis vs both. (gate)

- Q1–Q3 — capsule-creation vs photo-in for the hero beat; does the location differentiator survive faking; the one-line "not Apple Journal."

- Q16 / Q17 — assign all four roles; pick the demo person + capsule.

- Q13 + Q15 — owner + v1 for crisis detection and one nostalgia guardrail (Selin). (non-negotiable)

- Q18 — ratify BUILD/FAKE/CUT, incl. faking location (Nisa) and cutting the flywheel (Aaryan).

- Remainder (Q6 extras, Q10/Q11/Q12/Q14, Q8) follows.

Sources (local files): team_trasncript_2.md (6/18 team huddle) · transcript.md, slack_summary_after_design_doc.md, team_transcript.md (6/14 Aaryan+Derek) · RETURN-architecture.pdf · unified-design-doc-v2.docx · design-doc.docx · Design Doc v0.docx. 6/18 huddle thread: https://ai-hackathon-2026-hq.slack.com/files/USLACKBOT/F0BBGHHFVV1/huddle_transcript

https://www.buymemaybe.us/

https://github.com/n1sak/BuyMeMaybe